Business Requirements Document (BRD)

Pricing Tool

Table of Contents

1. Executive Summary

2. Business Context

3. Goals & Objectives

4. In-Scope / Out-of-Scope

5. Personas & RBAC

6. Use Cases & User Stories

7. Functional Requirements (by MVP)

8. Non-Functional Requirements (NFR)

9. Integration & Interfaces

10. Architecture Overview

11. Data Management & Governance

12. Analytics, Logging & Observability

13. Security, Privacy & Compliance

14. Assumptions & Constraints

15. Dependencies

16. Timeline & Milestones

17. Acceptance Criteria

18. Risks & Mitigations

19. Cost & ROI Summary

20. Approvals

Executive Summary

The Pricing Update Tool will automate supplier price book processing for lock and exit devices, reducing manual effort, cycle time, and pricing errors.

The solution extracts updated prices from supplier PDFs, applies discounts, and compares them with current prices to generate validated final pricing worksheets.

MVP focuses on automated price extraction, current price retrieval from database and price comparison; future phases extend workflow automation and scalability across suppliers.

Business Context

The pricing team currently relies on manual review of supplier PDF price books and spreadsheets, resulting in long turnaround times and error risk.

Pricing updates are repeated multiple times a year and delays can lead to inconsistent pricing and revenue/margin impact.

An automated, standardized pricing tool provides a reliable front door for price updates with validation, auditability, and human-in-the-loop controls.

Goals & Objectives

Automate repetitive pricing update tasks by extracting and standardizing data from supplier price books

Generate accurate updated, current, and final pricing worksheets with built‑in validation

Reduce pricing cycle time and manual effort by standardizing comparisons and checks

Enable measurable, auditable productivity and cost savings aligned to BIR and intake documents

In-Scope / Out-of-Scope

Initial scope aligns to phased MVPs:

In scope (MVP1): Supplier PDF price book ingestion, updated price extraction, discount application, generation of updated pricing worksheet

In scope (MVP2): Current pricing retrieval, Integration with CMT (for comparison, and validation of worksheets), Workflow automation, audit logging, and scale‑out across suppliers

Out of scope (initial): Changes to mainframe pricing logic, CORE integrations, non‑pricing operational processes

Personas & RBAC

Pricing Analyst: Upload supplier price books, review extracted pricing, validate final worksheets, and approve outputs

Pricing Admin: Configure supplier templates, manage discount rules, maintain reference data, and control refresh cadence

Sample Use Cases & User Stories

As a Pricing Analyst, I can upload a supplier price book (PDF) and generate an updated pricing worksheet with discounts applied, along with source reference and processing timestamp.

As a Pricing Analyst, I can identify whether a part exists in current pricing, and see price differences between current and updated prices across systems.

As Support / Pricing Ops, I can view which supplier price books, discount files, and systems were referenced to generate the final pricing output, and log processing outcomes automatically.

As an Admin, I can configure supplier data sources (price book PDFs, buy‑in discount files, IAP tables), define refresh cadence, and control validation thresholds.

Functional Requirements (by MVP)

MVP1

Automated ingestion and parsing of supplier price book PDFs.

Generation of standardized Updated Pricing worksheet with discount application.

Support for multiple supplier formats with human‑in‑the‑loop review.

*model details

MVP2

Retrieval of Current Pricing from database (or DDP‑aligned data source).

Integration with the CMT for automated comparison between updated and current prices.

Workflow automation for pricing worksheet finalization and downstream handoffs.

Audit logging of pricing updates, sources used, and approvals.

Scalability across suppliers, brands, and product categories.

Administration

Admin UI for supplier configuration, discount rules, RBAC, and refresh cadence.

Non-Functional Requirements (NFR)

Availability

99.5% uptime for MVP1 production usage.

Security (data,AI)?

Enterprise authentication via Azure AD.

Role‑based access for Pricing Analyst and Admin roles.

Protection of sensitive supplier pricing data.

Performance

Pricing worksheet generation within minutes for large supplier files.

Price comparison and validation completed within acceptable SLA thresholds.

Observability

End‑to‑end processing traceability for each pricing run.

Audit logs capturing inputs, transformations, and outputs (from MVP2).

Compliance

Adherence to AI Governance Council guidance.

Integration & Interfaces

Identity & Access

Azure AD for authentication and role assignment (to be validated with backend architects)

Enterprise Systems

DDP‑aligned data sources for current pricing.

Supplier price book PDFs and buy‑in discount files (SharePoint or equivalent).

Data & Storage

Structured storage for pricing worksheets and processing metadata.

Orchestration

Microservices or workflow orchestration for multi‑step pricing pipelines (to be validated with backend architects)

Architecture Overview

NA

Data Management & Governance

The source data managed by the Pricing Admin includes supplier price books (PDF), buy‑in discount files, current pricing data from database, reference templates, and validation rules required to generate pricing worksheets.

#

Data

Description

Source

Frequency

Owner

Security

1

Supplier price books

Base prices parts finishes options

Supplier PDFs SharePoint

Ad‑hoc 2–3x per year

Pricing Team

Restricted

2

Buy‑in discount files

Discount rules and percentages

Supplier files emails, Teams

Annual Ad‑hoc

Pricing Team

Restricted

3

Current pricing

Existing prices for comparison

IAP/DDP‑aligned tables

On demand

Pricing Team

Restricted

4

Updated pricing worksheet

Extracted prices with discounts applied

Pricing Tool output

Per run

Pricing Team

Restricted

5

Final pricing worksheet

Compared and validated prices

Pricing Tool output

Per run

Pricing Team

Restricted

6

Validation rules

Thresholds for percentage price change

Tool configuration

As needed

Pricing Admin

Restricted

7

Supplier metadata

Supplier brand category mappings

Reference files

Periodic

Pricing Admin

Restricted

Quality checks: Schema validation and data quality checks for both structured and unstructured (PDF) sources

RBAC: Role‑based access for Pricing Analyst and Pricing Admin, with audit trails for configuration and pricing changes

Analytics, Logging & Observability

Capture pricing run metadata: supplier, number of price books, processing time, validation flags

Monthly reporting: price books processed, hours saved, cycle time reduction, analyst effort saved

Publish dashboards as data matures to track adoption and realized benefits

Security, Privacy & Compliance

Follow AI Governance Council approvals and guardrails

VRA, IPA, and SOX applicability assessed via C2P

Supplier pricing and confidential data protected; synthetic or masked data used for development and testing

Assumptions & Constraints

Supplier price books and discount files are available and accessible during MVP execution

IAP / DDP data sources provide reliable current pricing for comparison

Supplier PDF formats will continue to vary and require human‑in‑the‑loop validation

Dependencies

AI Governance Council approval

C2P routing and intake governance participation

Pricing team availability for validation and UAT

Legal review for supplier document usage, if required

Timeline & Milestones

Value estimated by the business, Estimated effort calculation in progress

To be presented in the AI council in Apr-26

MVP1: Supplier PDF parsing and updated pricing worksheet generation

MVP2: Current pricing retrieval, Integration with CMT (for comparison, and validation of worksheets), Workflow automation, audit logging, and scale‑out across suppliers

Acceptance Criteria

≥90% accuracy for extracted pricing fields on pilot suppliers

≥95% successful pricing runs without manual rework

Validation flags correctly identify out‑of‑range price changes

Risks & Mitigations

Supplier format variability → Maintain human‑in‑the‑loop and configurable templates

Data quality gaps in source PDFs → Schema validation and exception handling

Scope creep → Phase‑gated MVP delivery with intake controls

Cost & ROI Summary

Annualized savings calculated based on time saved per price book update and update frequency

Hours saved converted to FTE‑equivalent using standard productivity baselines

Development and run costs captured via intake/BIR

Workflow (End-to-End)

A diagram of a computer

Description automatically generated

Approvals

AI Governance Council

Finance (BIR)

AI intake

Global Intake

C2P

WAB

Appendix A

Pricing Use Case.pptx

Pricing Tool MVP1 Scope Overview:

What’s included

The MVP1 scope addresses the following key activities:

Supplier Price Book Upload

Upload supplier price book PDF files for pricing extraction.

Updated Pricing Generation

Generation of a standardized Updated Pricing worksheet with discounts applied based on configured buy‑in discount files.

Multi‑Supplier Format Support

Support for multiple supplier price book formats with human‑in‑the‑loop review for validation and correction.

How it works:

Pricing Analysts upload a supplier price book PDF into the tool.

The system automatically parses the PDF and extracts pricing data.

Extracted data is transformed into a standardized Updated Pricing worksheet.

Discount rules from buy‑in discount files are applied.

Pricing Analysts review the output and make adjustments if required before approval.

Data sources for MVP:

Supplier price book PDFs

Buy‑in discount files

Reference pricing templates and configuration files

Access and Security:

Azure AD authentication for application access.

Role‑based access for Pricing Analyst and Pricing Admin.

Restricted access to supplier pricing and discount data.

What’s not included

No current pricing retrieval from IAP

No price comparison or validation logic

No automated workflow orchestration

No downstream system updates or write‑back

No analytics, dashboards, or benefit tracking

Low fidelity wireframes (MVP1):

A screenshot of a login form

Description automatically generated

A screenshot of a computer

Description automatically generated

A screenshot of a computer

Description automatically generated