Business Requirements Document (BRD)

Supplier Invoice Matching Automation

Version: 1.1

Date: 14 Jan 2026

Business Owner: Accounts Payable Operations

Status: Approved

Contents

1. Summary

2. Problem Statement

3. Goals

In-Scope / Out-of-Scope

5. Stakeholders & Personas

6. Key Use Cases

7. Functional Requirements

Non-Functional Requirements (NFR)

9. Architecture

10. Data Sources

11. Interfaces and Dependencies on Systems

12. Reporting & Monitoring

13. Security

Assumptions

Key Dependencies

Milestones

Definition of Done

18. Risk Register

19. Approvals

20. Appendix

1. Summary

The Invoice Matching Automation solution will automate three-way matching of supplier invoices against purchase orders (PO) and goods receipts (GR), reducing manual effort for the Accounts Payable (AP) team and shortening invoice cycle time.

The solution extracts header and line-level data from supplier invoices received as PDF, matches them with SAP PO and GR data, flags price and quantity variances, and routes exceptions to AP Analysts for review. MVP1 focuses on invoice extraction and matching; MVP2 adds automated posting to SAP, exception workflow and supplier self-service status.

2. Problem Statement

The AP team processes roughly 18,000 supplier invoices per month across all business units. Around 40% arrive as PDF attachments by email and are keyed manually into SAP.

Manual matching causes late payments, missed early-payment discounts and duplicate payments. Audit findings in FY25 highlighted inconsistent variance handling between AP teams.

An automated matching tool with clear tolerance rules and human-in-the-loop review provides consistent, auditable invoice processing.

3. Goals

Automate extraction of invoice header and line data from supplier PDFs

Perform three-way match (invoice, PO, GR) with configurable price and quantity tolerances

Reduce invoice processing cycle time from 6 days to under 2 days

Prevent duplicate payments and improve capture of early-payment discounts

4. In-Scope / Out-of-Scope

| Phase | Scope |
| --- | --- |
| In scope (MVP1) | Invoice PDF ingestion from the AP shared mailbox and manual upload, header and line extraction, retrieval of PO and GR data from SAP, three-way matching with tolerance rules, match result worksheet and exception list for review |
| In scope (MVP2) | Automated invoice posting to SAP for fully matched invoices, exception workflow with assignment and SLA tracking, duplicate invoice detection across suppliers, supplier status notifications, audit logging and reporting |
| Out of scope | Payment execution, changes to SAP payment run, non-PO invoices, travel and expense claims |

5. Stakeholders & Personas

AP Analyst: Upload or review incoming invoices, review match results, resolve exceptions, and approve invoices for posting

AP Supervisor: Approve invoices above the approval limit, override tolerance exceptions, and monitor team SLAs

AP Admin: Configure tolerance rules, supplier mappings, mailbox settings and user roles

6. Key Use Cases

As an AP Analyst, I can see each invoice extracted into header and line fields with the source page reference, so I can quickly verify the data.

As an AP Analyst, I can see whether each invoice line matches the PO and GR within tolerance, and why a line failed.

As an AP Supervisor, I can approve or override exceptions above USD 25,000 with a mandatory comment.

As an AP Admin, I can configure price tolerance (default ±2%) and quantity tolerance (default 0 units) per supplier category.

7. Functional Requirements

7.1 MVP1

Automated ingestion of invoice PDFs from the AP shared mailbox (Microsoft Graph) and manual upload in the web UI.

Extraction of invoice number, supplier, invoice date, PO number, currency, tax, total and line items (item, quantity, unit price, amount).

Retrieval of PO and GR data from SAP through the enterprise API layer.

Three-way matching with configurable price and quantity tolerances and a match result worksheet showing matched, partially matched and unmatched lines.

7.2 MVP2

Automated posting of fully matched invoices to SAP.

Exception workflow with assignment, comments, SLA timers and escalation to AP Supervisor after 2 business days.

Duplicate invoice detection using supplier, invoice number, amount and date.

Supplier notification of invoice status by email.

Audit logging of extraction, match decisions, overrides and approvals.

7.3 Admin

Admin UI for tolerance rules, approval limits, supplier mapping and mailbox configuration.

8. Non-Functional Requirements (NFR)

Availability

99.5% availability during business hours (06:00–22:00 CET and EST).

8.1 Security

Enterprise authentication via Azure AD with MFA.

Role-based access for AP Analyst, AP Supervisor and AP Admin.

Bank and tax identifiers masked in UI and logs.

Performance

Extraction and matching of a 10-page invoice within 60 seconds.

Batch of 500 invoices processed within 1 hour.

8.2 Observability

End-to-end traceability per invoice from receipt to match decision.

Audit logs for overrides and approvals (from MVP2).

Compliance

SOX controls for invoice approval and segregation of duties.

Adherence to AI Governance Council guidance.

9. Architecture

Refer to the solution architecture diagram (P01_Invoice_Matching_Architecture.png). The web UI and processing services run on the shared AKS non-production cluster. Azure Document Intelligence extracts invoice data; Azure OpenAI is used to normalise supplier line descriptions. SAP is accessed through APIM.

10. Data Sources

The source data managed by the AP team includes supplier invoices, PO and GR data from SAP, supplier master data and tolerance rules required to perform matching.

Supplier invoices – Description: Invoice header and lines; Source: AP mailbox, manual upload; Frequency: Daily; Owner: AP Operations; Security: Confidential

Purchase orders – Description: PO header and lines; Source: SAP S/4HANA; Frequency: On demand; Owner: Procurement; Security: Confidential

Goods receipts: Description: Received quantities; Source: SAP S/4HANA; Frequency: On demand; Owner: Warehouse Ops; Security: Internal

Supplier master: Description: Supplier IDs, bank, tax data; Source: SAP S/4HANA; Frequency: Daily; Owner: Master Data; Security: Restricted

Tolerance rules: Description: Price and quantity tolerances; Source: Tool configuration; Frequency: As needed; Owner: AP Admin; Security: Internal

Match results: Description: Line match status and variances; Source: Tool output; Frequency: Per invoice; Owner: AP Operations; Security: Confidential

Quality checks – Schema validation of extracted fields, mandatory field checks (invoice number, PO number, total), and reconciliation of line totals to invoice total

RBAC: Role-based access for AP Analyst, AP Supervisor and AP Admin with audit trails for configuration changes

11. Interfaces and Dependencies on Systems

| Area | Requirement |
| --- | --- |
| Identity & Access | Azure AD for authentication and role assignment. |
| Enterprise Systems | SAP S/4HANA for PO, GR and supplier master data through APIM. AP shared mailbox via Microsoft Graph API. |
| Data & Storage | Azure Blob Storage for invoice files; Azure PostgreSQL for extracted data and match results. |
| Orchestration | Azure Service Bus queue between ingestion and matching services (to be validated with backend architects). |

12. Reporting & Monitoring

Capture per-invoice metadata: supplier, pages, processing time, match outcome, exception reason

Monthly reporting: invoices processed, touchless match rate, cycle time, discounts captured

Dashboards for AP leadership once data matures

13. Security

Follow AI Governance Council approvals and guardrails

SOX applicability assessed via C2P

Masked or synthetic invoices used for development and testing

14. Assumptions

SAP PO and GR APIs are available through APIM in non-production

At least 70% of invoices are machine-readable PDFs

Suppliers continue to send one invoice per PDF

15. Key Dependencies

SAP integration team for API access

AI Governance Council approval

AP team availability for validation and UAT

Internal Audit review of tolerance rules

16. Milestones

MVP1 build: Feb–Apr 2026

MVP1 UAT: May 2026

MVP2: Q3 2026

17. Definition of Done

≥95% field-level extraction accuracy for header fields and ≥90% for line items on pilot suppliers

≥60% touchless match rate for pilot suppliers

100% of variances above tolerance flagged as exceptions

No duplicate invoices posted during UAT

18. Risk Register

| Risk | Mitigation |
| --- | --- |
| Variable invoice layouts | Document Intelligence custom models and human review |
| SAP API latency | Caching of PO data per batch and retry logic |
| Incorrect tolerance configuration | Admin change approval and audit trail |

19. Approvals

AI Governance Council

Finance (BIR)

AI intake

Global Intake

C2P

WAB

Appendix

Invoice Matching Automation MVP1 Scope Overview

Invoice Intake: Collect invoice PDFs from the AP mailbox or manual upload.

Extraction and Matching – Extract invoice data and perform three-way matching against SAP PO and GR.

Exception List – Show unmatched and out-of-tolerance lines for AP review.

How it works

1. Invoices arrive in the AP mailbox or are uploaded by an AP Analyst.

2. The system extracts header and line data.

3. PO and GR data are retrieved from SAP.

4. Lines are matched using tolerance rules.

5. AP Analysts review the match worksheet and exceptions before approval.

Data sources for MVP:

Supplier invoice PDFs

SAP PO and GR data

Tolerance configuration

Access and Security:

Azure AD authentication

Role-based access for AP roles

Restricted access to supplier bank data

Exclusions

No posting to SAP

No exception workflow or SLA tracking

No duplicate detection across suppliers

No supplier notifications