QA Test Plan – Freight Claims Automation

1.1 · Freight Claims Automation · QA Lead, Quality Engineering

Purpose: This plan defines the quality approach for validating Freight Claims Automation MVP1: shipment lookup, evidence upload, AI damage description, claim value and deadline calculation, approval, packet generation and carrier email. Carrier APIs, status tracking, recovery reporting and finance posting are MVP2.

References

Freight Claims Automation BRD

Freight Claims Automation architecture diagram

Contents

1. Objectives

2. Scope

Quality Risks, Assumptions and Dependencies

4. Test Approach

Functional Testing

Access Control Testing

AI and Data Quality Validation

NFR Testing

9. Audit and Observability

10. Test Data and Environment Strategy

Suspension, Entry and Exit Criteria

Defect Tracking

Risk Register

14. Deliverables and Reporting

15. Recommended MVP1 Traceability and Metrics

16. Schedule

Representative End-to-End Scenario

Sign-off

1. Objectives

– Verify shipment lookup by PRO/BOL and pre-fill from TMS and ERP.

– Validate evidence rules per claim type and upload limits.

– Verify claim value calculation and deadline/late-claim warnings are 100% correct.

– Validate AI damage description quality and editability.

– Validate approval above USD 5,000, packet generation, carrier email and branch-scoped access.

2. Scope

In scope (functional): shipment lookup; claim form; evidence upload; AI damage description; claim value calculation; deadline rules; approval; packet PDF; carrier email; claims register; carrier administration; Azure AD; RBAC.

In scope (non-functional): performance (lookup 3 s, description 20 s, packet 10 s), tablet usability, security, accessibility, observability and reliability.

Out of scope:

1. Customer portal, litigation and insurance claims.

2. Carrier API submission, status tracking, recovery reporting and finance posting (MVP2).

3. Quality Risks, Assumptions and Dependencies

1. Photos may be blurry, dark or unrelated.

2. TMS and ERP APIs available in non-production or mocked.

3. Carrier deadline rules provided by Transportation.

4. Test Approach

| Test level | Description |
| --- | --- |
| Unit testing | developer-owned tests for claim value calculator, deadline rules, evidence validator and APIs. Target minimum coverage: 85%. |
| Component testing | claims service, packet service, email function and AI description component. |
| API and contract testing | positive and negative behaviour, schemas, authentication, error codes, idempotency and versioning. |
| Integration testing | UI–claims service, claims service–APIM–TMS/ERP/Azure OpenAI, claims–Blob/PostgreSQL, Service Bus–packet service, Function–SendGrid and Azure AD. |
| System testing | end-to-end scenarios across lookup, evidence, description, calculation, approval, packet and email. |
| User acceptance testing | Branch Users and Claims Specialists validate the claim flow on tablets and desktops. |

Techniques: Use requirements-based testing, equivalence partitioning, boundary-value analysis, pairwise coverage, negative testing, exploratory testing, risk-based prioritisation, regression testing and data-driven automation.

5. Functional Testing

– Shipment lookup: Valid PRO, valid BOL, unknown number, multiple matches, TMS timeout with manual entry fallback.

– Evidence upload: Up to 10 photos JPG/PNG ≤10 MB; 11th photo blocked; HEIC rejected; PDFs for documents; mandatory evidence per claim type.

– AI damage description: Description reflects visible damage, is editable, and states 'unable to determine' for unclear photos rather than inventing damage.

– Claim value and deadlines: 3 damaged units × USD 45.20 = USD 135.60 plus freight where applicable; rounding to 2 decimals. Concealed damage on day 5 → no warning; day 6 → warning; carrier 9-month deadline enforced.

– Approval, packet and email: Claims above USD 5,000 require Claims Specialist approval; USD 5,000.00 exactly does not. Packet PDF contains form, photos and documents; email sent to correct carrier address; status updates in register.

6. Access Control Testing

Branch User – Permitted actions: Create and submit own branch claims; Restricted actions: Other branches, approvals, admin

Claims Specialist – Permitted actions: Approve above USD 5,000, follow up, close; Restricted actions: Carrier configuration

Logistics Admin: Permitted actions: Carriers, deadlines, templates; Restricted actions: Approving claims

Verify branch isolation, approval enforcement, direct-URL access and session expiry on shared tablets.

7. AI and Data Quality Validation

Use a labelled photo set with expected damage descriptions. Target: users rate ≥85% of descriptions acceptable; 0% invented damage on 'no damage' photos.

Human rating of description quality. Negative tests with unrelated photos. Model and prompt version tracked per claim.

8. NFR Testing

8.1 Performance and scalability

Lookup within 3 seconds; description within 20 seconds for 10 photos; packet within 10 seconds. 25 and 50 concurrent users.

8.2 Reliability and recovery

1. Service restart during processing, network interruption, dependency failure, retry/idempotency and recovery from partial failure.

2. Backup/restore, data reconciliation after recovery, alerting and runbooks.

8.3 Accessibility & Browser Compatibility

1. Screen reader labels, keyboard-only navigation, focus order, colour contrast, error identification and zoom/reflow.

2. Current enterprise-supported versions of Edge, Chrome and Firefox.

3. Validate responsive layout on supported tablets and touch interaction.

8.4 Security

– Azure AD login, MFA, session timeout, token expiration, logout and JWT validation.

– RBAC at UI and API layers; rate limiting; input validation; safe error messages; CSRF and XSS protection.

– Test image files with embedded scripts and EXIF data stripping.

– Verify unit cost is not exposed in carrier emails beyond the claim total.

– Dependency scanning, SAST/DAST and penetration testing before release.

9. Audit and Observability

Verify structured logs, metrics, traces, correlation IDs, dashboards and alerts. Audit records must capture user, branch, claim identifier, PRO/BOL, claim value, approval, packet and email events, model version. Confirm timestamps, access controls, retention and exportability.

10. Test Data and Environment Strategy

– Valid: Shipments with damaged and short deliveries, labelled photos

– Invalid: Unknown PRO, HEIC files, oversized photos

– Boundary – Day 5/6 concealed damage, USD 5,000.00/5,000.01, 10/11 photos

– Security: Malicious images, restricted roles

– Production-like – Monthly claim volume with masked costs

Isolated development, QA/integration, performance and UAT environments; versioned test data and expected results; record build, configuration, dataset and model version for every execution.

11. Suspension, Entry and Exit Criteria

11.1 Entry criteria

BRD approved and requirements baselined; acceptance criteria and thresholds agreed.

Environment, integrations, monitoring and access provisioned; test data available.

TMS/ERP test data or mocks available; carrier rules configured.

Build deployed with unit-test evidence and known limitations documented.

11.2 Exit criteria

– At least 95% of planned test cases passed, with all critical-path cases passed.

– No open Critical defects and no open High-severity security defects.

– Claim value and deadline rules 100% correct.

– ≥85% description acceptance in UAT.

– Performance targets met.

– All UAT scenarios approved and business sign-off completed.

12. Defect Tracking

| Severity | Definition | Example |
| --- | --- | --- |
| Critical | Wrong claim value or wrong carrier | Packet sent to wrong carrier |
| High | Claim cannot be submitted | Upload fails for all photos |
| Medium | Workaround | Lookup needs manual entry for one carrier |
| Low | Cosmetic | Tablet button spacing |

Each defect includes steps, expected/actual results, evidence, severity, environment, build, owner and retest result.

13. Risk Register

| Risk | Mitigation |
| --- | --- |
| Poor photos | Negative tests and editable description |
| API gaps | Fallback tests |
| Rule errors | Boundary tests |
| Data exposure | Email content tests |

14. Deliverables and Reporting

– Master Test Plan and Test Strategy

– Requirements Traceability Matrix (RTM)

– Test scenarios, cases, scripts and automation report

– Versioned test data and golden dataset

– Defect report, daily status report and test execution report

– Performance, security, accessibility and reliability test reports

– UAT evidence and sign-off

– Test closure report with residual risks and lessons learned

15. Recommended MVP1 Traceability and Metrics

Map every BRD requirement to test cases and evidence. Report weekly planned/executed/passed/failed/blocked cases, coverage by requirement and risk, defect severity and ageing, evidence completeness, calculation accuracy, description acceptance, packet success rate, accessibility and security findings and UAT completion.

16. Schedule

MVP1: Apr–Jun 2026

MVP2: Q4 2026

Test execution and UAT aligned to MVP1 milestones above.

17. Representative End-to-End Scenario

Step 1: Sign in as Branch User on a tablet.

Step 2: Look up a shipment by PRO.

Step 3: Upload photos and documents.

Step 4: Review the AI description.

Step 5: Verify claim value and deadline.

Step 6: Route to Claims Specialist for approval above USD 5,000.

Step 7: Generate the packet and email the carrier.

Step 8: Verify register and audit trail.

18. Sign-off

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead |  |  |
| Product Owner |  |  |
| Business Owner |  |  |

Go/No-Go: MVP1 should not be released until the exit criteria are met or deviations are accepted by Logistics and Product.